Requirement specification

| Name | Simon Ertner |  |  |  |
| --- | --- | --- | --- | --- |
| Assignment | Blackjack Game |  |  |  |
| Requirements/priorities: Here you can state the most important elements of your software | Functional Requirements: - Must be able to manage a set of cards between dealer and at least one player - Rules of Blackjack must be enforced Non-Functional Requirements: - Should follow code coding standard (SOLID, etc) - UX should be fluid and easy to use |  |  |  |
| Coding language | C# |  |  |  |
| Evt. frameworks | Dotnet |  |  |  |
| Estimated time | 3 Days |  |  |  |
| Featurelist Here you can add which features should be coded for your software | Shuffling - A close to truly random shuffle of the deck Card dealing - Able to deal cards to players as according to the rules of Blackjack - Dealer must act according to rules on his turn Hit or pass - Actions of the game Credits - Must be able to win or lose credits Menu - Intuitive menu to start the game |  |  |  |
| Work breakdown Here you can break down your software into tasks and estimate the time it will take to build each element | Task | Start date | Expected end date | Time consumption |
|  | Design of the system - Requirement specification - Diagrams of classes and functions they should be responsible for - Architecture of needed projects in the solution | 09-02-2026 | 09-02-2026 | 2 Hour |
|  | Creation of test according to design - All expected function and classes should have tests ready - This task should be reevaluated as project is completed | 09-02-2026 | 09-02-2026 | 1 Hour |
|  | Implementing the designated classes - All classes should have their first iteration ready to be used in the main program | 09-02-2026 | 09-02-2026 | 1 Hour |
|  | Implementing the functionality to shuffle the deck | 11-02-2026 | 11-02-2026 | 1 Hour |
|  | Implement functionality to deal cards to the player if they hit | 11-02-2026 | 11-02-2026 | 1 Hour |
|  | Implement functionality to deal cards to the dealer | 11-02-2026 | 11-02-2026 | 1 Hour |
|  | Implement evaluation of victory conditions | 11-02-2026 | 11-02-2026 | 1 Hour |
|  | Implement menu for the game | 12-02-2026 | 12-02-2026 | 1 Hour |
|  | Implement a GUI to make use of the game functionality | 12-02-2026 | 12-02-2026 | 3 Hours |
|  | Ensure all documentation is correct | 13-02-2026 | 13-02-2026 | 2 Hours |